## Slide 1
SmartLogi — AI-Powered Logistics System
Project Roadmap | April 1 – October 30, 2026
Project Manager
Nguyen Van An
Business Analyst
Tran Thi Bich
Developers
Le Minh Duc · Pham Quoc Huy
QA Tester
Hoang Thu Lan

## Slide 2
Project Vision
Current Challenges
Manual shipment tracking leads to costly errors and delays
Lack of real-time visibility across the supply chain
Inaccurate demand forecasting causes inventory waste
AI Solution
Real-Time Tracking
Integrated AI with GPS + IoT
Smart Forecasting
ML predicts demand & routes
Unified App
Centralized management on web + mobile

## Slide 3
6-Month Roadmap
From kickoff to deployment — 7 months, 5 phases, one next-generation logistics system.
1
Phase 1
Month 4 Survey & Requirements Gathering
2
Phase 2
Month 5 Technical Design & Architecture
3
Phase 3
Months 6–8 Development Sprints (Web, Mobile, AI)
4
Phase 4
Month 9 Testing & UAT
5
Phase 5
Month 10 Deployment & Handover

## Slide 4
PHASE 1 & 2 — MONTHS 4–5
Requirements & Technical Design
1
Kickoff & Analysis
Kickoff meeting, review business processes, identify stakeholders
2
Requirements Documentation
Finalize BRD, SRS, and high-priority user stories
3
Architecture Design
Select tech stack, design DB schema, API contract, and UI wireframe

## Slide 5
PHASE 3 — JUN–AUG
Development Sprints
Web Application
Admin portal for shipment management, inventory, real-time reporting, and user access control
Mobile App
iOS/Android app for drivers & customers: status updates, push notifications, digital signatures
AI Module
ML model for demand forecasting, route optimization, and automatic anomaly detection

## Slide 6
PHASE 4 — SEPTEMBER
Quality Testing & UAT
A comprehensive quality assurance phase before live deployment, including approval from end users.
Functional Testing
Test the full business workflow according to approved test cases
Performance Testing
Load testing and stress testing to ensure the system can handle high traffic
UAT Sign-off
Customer & stakeholders confirm acceptance of each module

## Slide 7
PHASE 5 — OCTOBER
Deployment, Cloud & Handover
Cloud Setup
Configure AWS/Azure, CI/CD pipeline, production environment
Go-Live
Data migration, production cutover, 24/7 monitoring after launch
Handover
Technical documentation, user training, transfer of operational support

## Slide 8
Success Metrics (KPIs)
Measurable goals for evaluating the effectiveness of the SmartLogi project after it has been deployed into live operations.
30%
Error Reduction
Reduce manual order processing errors
40%
Time Savings
Shorten shipment processing time
95%
System Uptime
Ensure continuous high availability
25%
Inventory Optimization
Reduce waste with accurate AI forecasting
All KPIs will be reviewed monthly by the PM and reported to leadership during the end-of-sprint review.