PROJECT SUCCESS CRITERIA: SMARTLOGI SYSTEM

Project ID: SLG-2026-04

Date: April 03, 2026

Status: Final Draft for Approval

1. DOCUMENT PURPOSE

This document defines the quantitative and qualitative benchmarks required to deem the SmartLogi project successful upon its completion on October 30, 2026. These criteria serve as the primary evaluation framework for the Project Steering Committee and the Academic Thesis Board.

2. SUCCESS DIMENSIONS

The success of the SmartLogi system is evaluated across four critical dimensions:

- Technical Excellence: Stability, speed, and AI accuracy.

- Operational Efficiency: Tangible improvements in logistics workflows.

- User Adoption: Engagement levels from both Admin and Field staff (Drivers).

- Business Impact: Cost reduction and delivery reliability.

3. KEY PERFORMANCE INDICATORS (KPIs)

| ID | Success Metric | Target Goal | Measurement Method |
| --- | --- | --- | --- |
| KPI-01 | System Availability | 99.9% Uptime | AWS CloudWatch Monitoring |
| KPI-02 | RAG Query Latency | < 3.0 Seconds | Backend Performance Logs |
| KPI-03 | Route Optimization | 20% Distance Reduction | Google Maps API Telemetry |
| KPI-04 | Driver App Adoption | 100% Engagement | Firebase User Analytics |
| KPI-05 | Delivery Success | 98% On-time Rate | Order Management System |
| KPI-06 | Data Integrity | 0% Data Loss | Database Consistency Checks |

4. TECHNICAL EVALUATION OF AGENTIC AI & RAG

Since the core innovation of this project is the Agentic AI Workflow, the following technical sub-criteria must be met:

- Answer Relevance: The RAG system must achieve a score of > 0.85 on the RAGAS evaluation framework.

- Faithfulness: Generated responses must be strictly grounded in the provided 100+ project documents to prevent hallucinations.

- Scalability: The system must handle up to 50 concurrent AI queries without degrading the response time beyond 5 seconds.

5. OPERATIONAL MILESTONES

The project is considered "On-Track" only if the following milestones are achieved by their respective deadlines:

- M1 (Design Approval): May 24, 2026.

- M2 (Beta Launch): August 15, 2026 (Internal Testing).

- M3 (UAT Sign-off): September 30, 2026 (Feedback from Warehouse Manager).

- M4 (Final Deployment): October 30, 2026.

6. RISK FACTORS & MITIGATION

Several risks may impact the achievement of these success criteria:

- Data Quality: Incomplete GPS logs from rural delivery zones. Mitigation: Implement a "Data Cleaning" layer in the AI pipeline.

- User Resistance: Drivers may find the new interface complex. Mitigation: Conduct two weeks of hands-on training sessions in September.

- API Costs: Excessive use of LLM tokens. Mitigation: Optimize prompt engineering and implement local caching for frequent queries.

7. VERIFICATION & APPROVAL

Success criteria will be officially verified during the User Acceptance Testing (UAT) phase.

Signatures:

Nguyen Van A Project Manager

Academic Supervisor Thesis Committee